Ben Smits, Jarno Touw, Santi Dudok

04-09-2017 - 27-10-2017

Version: 1.2

Group 03 / RIO4-AMO2C

Barroc\_it

Project P05

Content

[1 Content 1](#_Toc493751859)

[2 Background 2](#_Toc493751860)

[2.1 Contractor 2](#_Toc493751861)

[2.2 Projectgroup 2](#_Toc493751862)

[3 Objectives 3](#_Toc493751863)

[3.1 the problem 3](#_Toc493751864)

[3.2 the development 3](#_Toc493751865)

[4 Project operations 4](#_Toc493751866)

[4.1 Project Description 4](#_Toc493751867)

[4.2 Project operations 4](#_Toc493751868)

[5 Project activities 5](#_Toc493751869)

[6 Project boundaries 6](#_Toc493751870)

[7 Products 7](#_Toc493751871)

[8 Quality 8](#_Toc493751872)

[9 Projectorganisatie 9](#_Toc493751873)

[10 Risk’s 10](#_Toc493751874)

[10.1 intern risk’s 10](#_Toc493751875)

[10.2 external Risk’s 10](#_Toc493751876)

Background



## Contractor

This project is for the company Barroc-IT. Barroc-IT is a relatively large company engaged in software development and consists of several departments. Sales / Purchasing, Research, Maintenance etc.

Barroc-IT has ~ 150 employees:

|  |  |
| --- | --- |
| Department | Amount of employees |
| Development (incl. helpdesk) | 120 |
| Financial administration | 10 |
| R&D | 3 |
| Sales | 3 |
| P&O | 2 |
| Legal | 1 |

## Projectgroup

The project group consists of:

|  |  |
| --- | --- |
| Group member | job |
| Ben Smits | Group leader |
| Jarno Touw | Coder/Notulist |
| Santi Dudok | Coder/Notulist |
| Tim Lutt | Project supervisor |

The group is part of a larger "business". In this company this group is group 3. The project is created because Barroc-IT doesn’t have great communication between departments. So we asked if we could improve this. Barroc-IT has said yes.

Objectives



## the problem

This project is being made because communication between departments is not well established. We came to know this when we went to Barroc-IT for an internship. We looked with the company a what would be the best way to solve this problem. In the end, we came to the conclusion to create a website. In the website, different departments can maintain a good communication through one database that can be modified in various ways through the relevant department.

## the development

To make this project, we divided all work in 8 weeks. The first two weeks consist of interviews, documentation and planning.

The 5 weeks thereafter consist of the realization of the product. In which we will create the whole website.

The last week consists of testing the product, bug fixe and making a final report. In this stage we will also work towards getting the whole product out for use.

During the whole project, our team will be working on key subjects in stages. the 1st stage is documentation, where we all work to get the project setup, and ready for the development. In the 2nd stage, we will start developing the frontend and database, this is to make sure everything looks correctly before the next stage. We can’t really work on the frontend in the 3rd stage as then we would have to both, make sure the website works, and make sure the style is still good. Stage 3 will consist of the backend. In this stage we will start making the website functional. In the 4th stage we will start testing the website, both functionally and technically. After that we have the 5th stage where we will start bug fixing. The bug fixing is done by looking at the result of the tests, and fixing any issues that we may find. The 6th and final stage, is getting the documentation of the whole project in a finalised state. We will also evaluate how the project has gone. After all these stages have been completed we will be able to release the product.

Project operations



## Project Description

We call this project: Barroc-IT department- communication & database.

The assignment is: H. C. M. van Bueren (general director).

The project is carried out by: Radius College Group 3 Barroc-IT 2017.

The assignment must include a website with where each department has its own page / login information. A user's page (someone from a department) can take all necessary things.

There is an admin account that can change everything. From accounts to the database itself.

## Project operations

* Create a database with all customer information.
* Create a login page.
* Create an admin page / account to change- and restore data.
* Create a sales page / account to save a customer's private data.
* Create a finance page / account to edit everything that has to do with money.

Project activities

|  |  |  |  |
| --- | --- | --- | --- |
|  | Who | When | What |
| Ben Smits | Team Leader | Mon,thu,thu,fri  9.00 to 12.15 | Back-end dev, team leader |
| Jarno Touw | Developer | Mon,thu,thu,fri  9.00 to 12.15 | Front-end dev |
| Santi Dudok | Administrator | Mon,thu,thu,fri  9.00 to 12.15 | Administrator, Back-end dev |

The documentation has been made by the whole group. The plan of approach has been made by Ben. The help function by Santi, quotation by Jarno etc.

|  |  |
| --- | --- |
|  | Job |
| Ben Smits | Website Back-end, company contactor, Plan of Approach, document setup. |
| Jarno Touw | Website Front-end, database, quotation, Planning, UML. |
| Santi Dudok | Website Back-end, moodboard, wireframes, Homestyle, code conventions. |

For a more precise look of the activities, look at our schedule.

Project boundaries

The project is from 4-9-2017 to 27-10-2017.

Too late start / end means that the end product becomes € 100, - cheaper until it hits € 1.000, -.

Maximum budget € 2,500, -.

Our members are (almost) always complete. And they do not depend on other factors.

The project boundaries are determined through what has been discussed in the interview with:

H. C. M. van Bueren (General Director)

W. Vorselaars (Head of Finance)

The requirements are written in the "moscow" way.

Must have: This must be in the end product.

Could have: this would be nice to have but is not really necessary.

Should have: should be in it but is not a requirement.

Will not have: the things that do not come in.

Should there be anything in this list that should be different. Is the deadline for changes: 17-9-2017.

|  |  |  |  |
| --- | --- | --- | --- |
| Must have | Could have | Should have | Won’t have |
| Only show the people who have an invoice open, and whether the bill is red (over the limit) or green (below the limit) | Database must be able to be cleaned up, by putting people inactive so you have a better overview. | Get credit from someone must be filled in manually. | case of non-payment, you will only be called by the collection office. |
| a search bar to search customers from the database. | he account administrator must enable and disable customers. | A project can only be started when the client has no other (active) projects. | In case of non-payment, calls will be made by the collection agency. |
| Also, there must be a help function. For people who do not know how to use a function properly. This feature is in English and Dutch |  | Sales can fill in a customer's private data. | Euro is only taken into account. |
| Each project has its own invoice. |  |  |  |
| The entire program must be English. |  |  |  |

Products

At the end of the project, multiple products will be made. These products are listed in a table below:

|  |  |  |
| --- | --- | --- |
| website | database | Documentation |
| Pages for all different departments. | There is a database with the required "tables". | There are documents about the process of the project. |
| 1 login account for a department. | The database is well structured (normalized). | There are functional, acceptance and technical tests. |
| A good communication system. |  | There is a quotation file. |
| There is a help function in English and Dutch. |  | There is a plan of action. |

Quality

In order to keep the quality, every member looks at the work of the other when he is working on it. If an item on the todo list is done, everyone looks at this item. In order to ensure that everything does something, and so things are going well, we give each member a task at the meeting (which is every week). If somebody is done with something, we have other assignments in a list that also need to be done. this way, everybody always has a something to do, and nobody needs to worry about doing everything. This way the work is done with enough time and quality.

In order to keep the quality even better, we also have basic rules like a moodboard and code conventions. The moodboard ensures that everything looks just the same. The moodboard determines the color, text size, font etc.

The code conventions determine how our code is structured and readable. This includes, how we use comments and whether "classes" a.k.a. "functions" are used.

Projectorganisatie

|  |  |  |  |
| --- | --- | --- | --- |
|  | Who | When | What |
| Ben Smits | Team Leader | Mon,thu,thu,fri  9.00 to 12.15 | Back-end dev, team leader |
| Jarno Touw | Developer | Mon,thu,thu,fri  9.00 to 12.15 | Front-end dev |
| Santi Dudok | Administrator | Mon,thu,thu,fri  9.00 to 12.15 | Administrator, Back-end dev |

| September | | | | | | |
| --- | --- | --- | --- | --- | --- | --- |
| M | T | W | T | f | S | S |
|  |  |  |  | 1 | 2 | 3 |
| 4 | **5** | 6 | 7 | 8 | 9 | 10 |
| 11 | **12** | 13 | 14 | **15** | 16 | 17 |
| 18 | **19** | 20 | 21 | 22 | 23 | 24 |
| 25 | **26** | 27 | 28 | 29 | 30 |  |

The meetings are always at 9:20, and happen at least once a week. The exact date of the next meeting is discust in the last meeting.

5th : welcome meeting.

12th : weekly meeting.

15th : final documentation meeting.

18th : weekly meeting.

Risk’s



## intern risk’s

* we work from 9.00 to 12.15. this means that we are restricted to this time frame.
* We are not very experienced which means that we will make a lot of mistakes.
* Ziekte.

## external Risk’s

* the team members use public transport to get to the office. This means that we are relining on public transport to work as intended